FULL-STACK .NET

Retail Ordering Website

Project README & Team Work Distribution

Case 1  ·  Angular 17  ·  ASP.NET Core 8  ·  MS SQL Server  ·  Clean Architecture

| Member | Name | Role | Area |
| --- | --- | --- | --- |
| M1 | Neha R Nala | PM & Architect | Frontend Features + Setup |
| M2 | Rehmat Tadpatri | Frontend Engineer | Frontend Core |
| M3 | Samarth Bhutnal | Database Engineer | Domain & Infrastructure |
| M4 | Deepak Misal | Backend Engineer | API & WebAPI Layer |
| M5 | Pavan Kallur | QA & Integration | Integration & Testing |

# 1. Project Overview

Retail Ordering Website is a full-stack web application enabling customers to browse, order, and receive Pizza, Cold Drinks, and Breads seamlessly. The system follows Clean Architecture principles across four layers, with Angular 17 on the frontend and ASP.NET Core 8 on the backend, backed by MS SQL Server via EF Core 8 (Code-First).

## Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Angular 17 (Standalone Components) | SPA, routing, state, HTTP |
| Backend API | ASP.NET Core 8 Web API | REST API, JWT auth, rate limiting |
| Database | MS SQL Server + EF Core 8 | Code-First migrations, repositories |
| Architecture | Clean Architecture (4 layers) | Domain, Application, Infrastructure, WebAPI |
| Messaging | MediatR + FluentValidation | CQRS commands/queries + validation pipeline |
| Testing | xUnit + Postman / Swagger | Unit tests, API integration tests |

# 2. Software Requirements Specification (SRS)

## Primary Actors

| Actor | Description |
| --- | --- |
| Guest User | Unauthenticated visitor. Can browse catalogue and view product details. |
| Registered Customer | Logged-in user. Places orders, tracks history, redeems promotions and loyalty points. |
| Admin / Staff | Manages inventory, categories, brands, packaging, promotions, and order fulfilment status. |
| System (Automation) | Sends confirmation emails, auto-updates inventory on confirmed orders, awards loyalty points. |

## Core Use Cases

- 1. Browse & Discover Products — Customer browses the portal by brand and category (Pizza / Cold Drinks / Breads), applies filters and views item details.

- 2. Manage Cart & Place Order — Customer adds items to cart, selects packaging, confirms delivery address, and submits order. System validates stock atomically.

- 3. Order Confirmation & Notification — On successful placement, system decrements inventory, generates an order receipt, and emails the customer.

- 4. View Order History & Reorder — Registered customers review past orders and re-add any previous order's items to cart in one action.

- 5. Apply Promotions & Loyalty Points — Customer enters coupon codes or redeems loyalty points at checkout. Admin manages promotion rules and seasonal offers.

# 3. Clean Architecture Layers

| Layer | Technology / Components | Responsibility |
| --- | --- | --- |
| Angular 17 (Frontend) | Feature Modules, Services, Interceptors, NgRx, SCSS | User interface, routing, state management, HTTP calls |
| WebAPI Layer | Controllers, JWT, Rate Limiting, Swagger, Middleware | Entry point, authentication, request routing |
| Application Layer | MediatR Commands/Queries, FluentValidation, AutoMapper | Use cases, business flow, validation pipeline |
| Domain Layer | Entities, Value Objects, Domain Events, Enums | Core business rules — zero external dependencies |
| Infrastructure Layer | AppDbContext, EF Core, Repositories, MailKit, UoW | Data persistence, email service, external integrations |

Dependency Rule

Domain → nothing · Application → Domain only · Infrastructure → Application + Domain · WebAPI → Application + Infrastructure · Angular → WebAPI via REST only. Inner layers never reference outer layers.

# 4. Team Work Distribution

| Member 1 | Neha R Nala | Project Manager & Architect |
| --- | --- | --- |
| Layer / Area | Frontend Features + SRS + Git Strategy + Solution Setup |  |
| Git Branch | feature/ROW-01-project-setup feature/ROW-02-product-browse-ui feature/ROW-03-admin-dashboard |  |
| Key Tasks | - Lead the team, manage sprint planning and daily standups - Author the complete SRS document with actors and use cases - Define Git branching strategy and enforce PR review standards - Scaffold the .NET 8 solution and wire all project references - Scaffold the Angular workspace with all feature module routing - Build Angular feature modules: Products browse page, product detail, search & filter UI - Build Order confirmation screen and seasonal promotions banner - Own the Admin dashboard UI for inventory and order status management |  |
| Deliverables | - .NET solution with 4 projects wired and building cleanly - Angular workspace with feature module structure in place - SRS document signed off by team - Git branching strategy and commit conventions documented - Product browse page, product detail page, admin panel UI |  |

| Member 2 | Rehmat Tadpatri | Frontend Core Engineer |
| --- | --- | --- |
| Layer / Area | Angular Core — Services, Auth, State Management, Shared Components |  |
| Git Branch | feature/ROW-04-angular-core-setup feature/ROW-05-auth-ui feature/ROW-06-shared-components |  |
| Key Tasks | - Configure Angular HTTP client with base URL and error interceptors - Build JWT interceptor to auto-attach Bearer token to all requests - Implement AuthGuard and RoleGuard for route protection - Set up NgRx store slices for cart state and auth state - Create all core HTTP services: AuthService, ProductService, CartService, OrderService - Build shared reusable components: Navbar, Loader, Toast notifications, Empty state - Build Login and Register pages with reactive form validation - Configure SCSS design tokens and global theming |  |
| Deliverables | - JWT interceptor and auth guard fully working - NgRx store with cart and auth slices - All HTTP services connected to backend endpoints - Login / Register pages with validation - Shared component library (navbar, loader, toast) |  |

| Member 3 | Samarth Bhutnal | Database Engineer |
| --- | --- | --- |
| Layer / Area | Domain Layer + Infrastructure Layer + EF Core + Email Service |  |
| Git Branch | feature/ROW-07-domain-entities feature/ROW-08-infrastructure-db feature/ROW-09-email-service |  |
| Key Tasks | - Design all domain entities: Product, Order, Customer, Cart, Promotion, Brand, Category - Implement value objects: Money (with currency) and Address (with full validation) - Define domain events: OrderPlacedEvent, StockUpdatedEvent, OrderStatusChangedEvent - Configure AppDbContext with Fluent API (relationships, indexes, constraints) - Implement all repository classes: ProductRepository, OrderRepository, CartRepository, etc. - Set up Unit of Work pattern for atomic database transactions - Create and manage all EF Core Code-First migrations - Implement email service using MailKit for order confirmation emails - Seed initial data: categories (Pizza, Cold Drinks, Breads), sample brands and products |  |
| Deliverables | - All domain entities with business rule enforcement - AppDbContext with all entity configurations - Repository implementations for all entities - First migration applied to MS SQL Server - Email service sending order confirmation - Seed data in place for demo run |  |

| Member 4 | Deepak Misal | Backend API Engineer |
| --- | --- | --- |
| Layer / Area | Application Layer + WebAPI Layer + CQRS + JWT Auth + Swagger |  |
| Git Branch | feature/ROW-10-application-layer feature/ROW-11-webapi-controllers feature/ROW-12-jwt-swagger |  |
| Key Tasks | - Implement all MediatR Commands and Queries with handlers (PlaceOrderCommand, GetProductsQuery, etc.) - Write FluentValidation rules for all commands - Configure AutoMapper profiles mapping Entities to DTOs - Add MediatR ValidationBehaviour pipeline for automatic request validation - Build all ASP.NET Core controllers: Auth, Products, Cart, Orders, Admin, Promotions - Configure JWT Bearer authentication and role-based authorization (Customer / Admin) - Set up Swagger/OpenAPI with Bearer token support for Postman testing - Add global exception handling middleware and standardized API response envelope - Configure CORS policy and AspNetCoreRateLimit on authenticated routes |  |
| Deliverables | - All CQRS handlers with FluentValidation wired - All 22 REST endpoints functional and documented in Swagger - JWT auth with Customer and Admin roles working - Global exception middleware returning standardized errors - Rate limiting applied to auth and order routes |  |

| Member 5 | Pavan Kallur | Integration & QA Engineer |
| --- | --- | --- |
| Layer / Area | Integration, Testing, Cart UI, Order History UI, Promotions UI |  |
| Git Branch | feature/ROW-13-cart-orders-ui feature/ROW-14-unit-tests feature/ROW-15-integration-tests |  |
| Key Tasks | - Build the Cart page UI: add/remove items, quantity controls, coupon code entry, total summary - Build Order history page with order detail view and quick reorder button - Build Promotions UI: loyalty points display, coupon validation feedback - Write xUnit unit tests for Application layer handlers (PlaceOrderCommand, RegisterCommand, etc.) - Write integration tests for all API endpoints using HttpClient test server - Create a full Postman collection covering all 22 endpoints with sample requests and assertions - Test end-to-end flow: Register → Browse → Cart → Checkout → Email received - Log and track bugs via GitHub Issues; coordinate fixes with respective owners - Validate API responses match Swagger documentation |  |
| Deliverables | - Cart and Order history pages fully functional - xUnit tests for all application handlers - Postman collection with all 22 endpoints tested - Integration test suite passing on CI - Bug report document with resolution status |  |

# 5. Git Branching Strategy

| Branch | Description | Example |
| --- | --- | --- |
| main | Production-ready code only. Protected — no direct pushes. | Auto-deploys on merge |
| develop | Integration branch. All feature branches merge here first. | Deploys to staging |
| feature/ROW-{n}-{desc} | One branch per story. Branched from develop. Deleted after merge. | feature/ROW-12-cart-ui |
| bugfix/ROW-{n}-{desc} | Non-critical bugs found in develop or staging. | bugfix/ROW-31-cart-qty |
| hotfix/ROW-{n}-{desc} | Critical production fixes. Merged into BOTH main and develop. | hotfix/ROW-42-double-charge |
| release/v{semver} | Sprint stabilisation. Minor fixes only. Tagged on merge to main. | release/v1.0.0 |

Commit Convention

Format: type(scope): message

Types: feat · fix · chore · docs · refactor · test

Examples:

- feat(orders): add place-order endpoint with inventory decrement

- fix(cart): resolve quantity overflow when adding duplicate items

- test(auth): add xUnit tests for register and login handlers

- docs(readme): update team work distribution table

# 6. API Endpoint Reference

Auth Endpoints

| Method | Route | Payload | Response | Auth |
| --- | --- | --- | --- | --- |
| POST | /api/auth/register | name, email, password | 201 + userId | Public |
| POST | /api/auth/login | email, password | 200 + JWT | Public |
| POST | /api/auth/logout | refreshToken | 204 | User |

Products & Catalogue

| Method | Route | Payload | Response | Auth |
| --- | --- | --- | --- | --- |
| GET | /api/products | ?brand&category&q&page | 200 + paged list | Public |
| GET | /api/products/{id} | — | 200 + detail | Public |
| GET | /api/brands | — | 200 + list | Public |
| GET | /api/categories | — | 200 + list | Public |
| POST | /api/products | name, price, stock, ... | 201 + product | Admin |
| PUT | /api/products/{id} | partial fields | 200 + updated | Admin |
| DELETE | /api/products/{id} | — | 204 | Admin |

Cart & Orders

| Method | Route | Payload | Response | Auth |
| --- | --- | --- | --- | --- |
| GET | /api/cart | — | 200 + cart + total | User |
| POST | /api/cart/items | productId, qty | 200 + cart | User |
| PATCH | /api/cart/items/{id} | qty | 200 + cart | User |
| DELETE | /api/cart/items/{id} | — | 204 | User |
| POST | /api/orders | address, coupon, points | 201 + order | User |
| GET | /api/orders | ?page&status | 200 + paged | User |
| GET | /api/orders/{id} | — | 200 + detail | User |
| POST | /api/orders/{id}/reorder | — | 200 + new cart | User |
| POST | /api/promotions/validate | couponCode, total | 200 + discount | User |

# 7. Scaffold Commands

## Step 1 — Create .NET Solution

Run these commands from your project root in order:

## Step 2 — Angular Setup

npm install -g @angular/cli

ng new retail-ordering-ui --routing=true --style=scss --standalone=true

cd retail-ordering-ui

ng g m features/products --routing

ng g m features/cart --routing

ng g m features/orders --routing

ng g m features/auth --routing

ng g s core/services/auth

ng g s core/services/products

ng g s core/services/cart

ng g s core/services/orders

ng add @ngrx/store@latest

Retail Ordering Website · Full-Stack .NET Case 1 · Team of 5